## Slide 1
Request for
CO Interface Test
with Full-Rainbow DISTI
Logistics Reformation WG
BPI/EA Projet
Date : 13th, Oct 2016
Information Systems Division
RENESAS ELECTRONICS CORPORATION

## Slide 2: Contents
Information of Interface Test
  Background
  Test Scope
  Test Steps
  Test Schedule
Interface List between REL and Agent/DISTI
Change Points
Test Cycle
Communication Path

## Slide 3: 1. Information of Interface Test
[Background]
As explained in “Change of REL system (BPI/EA) Briefing For Disti” sessions held on September, Renesas system and operation will implement some new schemes to improve Logistics and SCM efficiency.
As a part of those schemes, CO Interface for Full Rainbow DISTI will have 2 new fields.
We would like to conduct interface test with DISTI, with the help of Renesas OSCs communication support.
[Test Scope]
CO interface (link from Renesas to DISTI)
*In total, there are 11 interfaces between REL and DISTI as in Page 4.
For this time, only CO interface will be changed.
[Test Steps]
There are 4 steps for this test.
1. REL to create a test file.
2. REL to put the test file in e-percel client.
Folder name C:\RENESAS_QAS\receive
3. DISTI to get the test file from the e-percel client.
4. DISTI to check if the test file can be imported and processed.
[Test Schedule]
1st Nov 2016 ~ 18th Nov 2016
For more detail see Page 6.
Please refer to the pages of “ORDER UNIT & CANCEL REMAIN CO” in September’s session material.

## Slide 4: 2. Interface List between REL and Agent/DISTI
REL
Logistics
From
I/F
Change point
Agent/
Disti
DISTI Test
Need or Not
CO
Shipped result
Check result
Billing
Charge
CO candidate
CO promise reply date
Business reply date
WIP
JSF
Packing information
PSI err
PartNo master
PSI
Check
CF
CO confirmation
REL
SCM
Additional Fields
None
None
None
None
Additional Fields
None
None
None
None
Change
None
None
None
None
None
Additional Fields
Need
No need
No need
No need
No need
No need
No need
No need
No need
No need
No need
No need
No need
No need
No need
No need
No need
Agent/
Disti
To
REL Logistics
REL SCM
REL SCM
Agent
(Japan)
Mandatory
Mandatory
Mandatory
Mandatory
Mandatory
Mandatory
(only Forward Process)
Optional
Optional
Optional
Optional
Optional
Mandatory
Optional
Mandatory
Mandatory
Optional
Mandatory
(only Forward Process)
Agent
(Oversea)
Mandatory
Optional
-
Optional
-
Mandatory
(only Forward Process)
Optional
Optional
Optional
Optional
Optional
Mandatory
-
Mandatory
-
Optional
Mandatory
(only Forward Process)
REL
SCM
REL Logistics
Disti
Mandatory
Optional
-
Optional
-
Mandatory
(only Forward Process)
Optional
Optional
Optional
Optional
Optional
Mandatory
-
Mandatory
-
Optional
Mandatory
(only Forward Process)
This time, Test Scope for DISTI is CO I/F only.

## Slide 5: 3. Change Point of CO I/F format
Table Name | File | Change point
CO | IF Format_CO_Ver 1.1.xls | 2 New fields will be added No.30 Ship All Flag No.31 Automatically Canceled CO Flag

## Slide 6: 4. Test Cycle Plan
November 2016
Disti
REL
Week1
1. REL HQ IT Create test file.
2. REL HQ IT Put test file in test server.
Folder name C:\RENESAS_QAS\receive
3. REL HQ IT Update preparation status in SharePoint
4. REL HQ IT Inform REL OSC, and ask to start to
communicate with DISTI.
5. REL OSC Inform DISTI to start testing.
1 | 2 | 3 | 4 |  | 7 | 8 | 9 | 10 | 11 |  | 14 | 15 | 16 | 17 | 18
Tue | Wed | Thu | Fri |  | Mon | Tue | Wed | Thu | Fri |  | Mon | Tue | Wed | Thu | Fri
Week1. Data Preparation & Transmission
Week2. Receive, Import
& Process Test
Week3. Spare week
Week2
7. DISTI Receive the file and check if the file can be
imported and processed,
report the result to REL OSC.
8. REL OSC Inform the test result to REL HQ IT.
If result is OK, update the status in Sharepoint.
If result is NG, go to 9.
9. REL HQ IT
Investigate the cause and take countermeasure.
Go back to step 1 / 2 according to the situation, and
continue the test.

## Slide 7: 5. Communication Path
10 DISTIs
REL HQ IT
REL OSC (HK)
HK DISTI
HK DISTI
REL OSC (SH)
SH DISTI
SH DISTI
REL OSC (TW)
TW DISTI
TW DISTI
REL OSC (SG)
SG DISTI
SG DISTI
5 DISTIs
5 DISTIs
7 DISTIs
・ REL HQ IT request REL OSC to support communication with DISTIs in each region.
・ REL HQ IT and REL OSC will use e-mail and sharepoint for communication.
(Sharepoint Path will be informed to each OSC in charge person by e-mail.)

## Slide 8
www.renesas.com